Methodology

The Pharmacy Sales & Stock Management System is developed with the Systems Development Life Cycle (SDLC) using a sequential (waterfall) approach. Each phase is finished and reviewed before the next one starts.

| Phase | Main activities | Deliverables |
| --- | --- | --- |
| Planning | Prepare the system request, study the technical, economic and operational feasibility, and build the project schedule. | System Request, Feasibility Study, PERT chart, Gantt chart |
| Analysis | Interview pharmacists and staff, collect questionnaires, and model the sales and stock processes. | Data Flow Diagrams, data stores, process specifications, data dictionary |
| Design | Design the database and the screens for sales, stock, expiry alerts and reports, then review a prototype. | ER diagram, normalized database, UI design, approved prototype |
| Implementation | Code the system, test it, enter the initial stock data, then deploy and train the staff. | Working system, test results, trained users |

Why this methodology?

- The requirements are clear from the start: sales, stock levels, expiry tracking and reports.

- The project has a fixed deadline, and each phase produces a document that can be checked.

- Data security and patient-data rules must be planned in the design phase, before coding starts.

Time Estimation

|  | Planning | Analysis | Design | Implementation |
| --- | --- | --- | --- | --- |
| Standard percentages | 15% | 20% | 35% | 30% |
| Estimated time based on planning time | Actual: 11 days | 15 days | 26 days | 22 days |

Total estimated duration: 74 days (08/11/2026 – 20/01/2027).

Estimated time = actual planning time ÷ 15% × the percentage of each phase. All durations are calendar days.

Case Study

Background

A community pharmacy sells prescription and over-the-counter medicines to customers every day. Sales, stock levels and expiry dates are recorded on paper registers and simple spreadsheets.

Problem

- Billing is manual, so customers wait in long queues at checkout.

- Staff cannot see stock in real time, so some medicines run out while others expire unsold.

- Stock leakage goes unnoticed, and there is no purchase or prescription history for customers.

- Management and financial reports are prepared by hand, which is slow and error-prone.

Proposed Solution

A Pharmacy Sales & Stock Management System with:

- Point of Sale with barcode scanning for fast, accurate billing.

- Real-time online inventory for all branches, with automatic expiry-date tracking and low-stock alerts.

- Customer purchase history and prescription records.

- Management and financial reports, data encryption, and offline sync during network outages.

Expected Results

- 5% to 10% increase in pharmacy sales revenue.

- 20% reduction in inventory holding and expired-stock costs.

- 40% faster checkout time per customer.

- $150,000+ estimated annual operational cost savings.

PERT Chart

Part 1: Planning and Analysis

Part 2: Design and Implementation

Red boxes are on the critical path; white boxes have slack. Durations are calendar days.

Gantt Chart

Project start 08/11/2026, finish 20/01/2027 (74 days).